
# Forest Chatbot Implementation Using Dynamic Web Scraping

## Overview

Instead of building and maintaining a separate knowledge base for the Forest Chatbot, we'll implement a dynamic approach that leverages the existing content on the Forest Service website. This approach reduces upfront development time and ensures that the chatbot always accesses the most current information.

## Technical Architecture

### 1. Dynamic Web Scraping Components



### 2. Key System Components

| **Component** | **Functionality** |
| --- | --- |
| 1. **Query Router & Manager** | Analyzes queries, routes to website sections, manages context and session. |
| 1. **Web Scraping Engine** | Scrapes targeted content, uses sitemap, extracts HTML, caches frequently accessed. |
| 1. **Content Processor** | Cleans, prioritizes, formats content; adds metadata for citations. |
| 1. **LLM Processing Engine** | Constructs prompts, interacts with LLM API, formats responses with citations, handles error cases and fallbacks. |

## Implementation Approach

### 1. Website Structure Mapping

Map the Forest Service website structure to create efficient scraping patterns:

| **Section** | **URL Base** | **Content Types** | **Priority** |
| --- | --- | --- | --- |
| Visit | fs.usda.gov/visit | Recreation info, maps, accessibility | High |
| Managing Land | fs.usda.gov/managing-land | Forest management, conservation, fire | High |
| About Agency | fs.usda.gov/about-agency | Mission, leadership, organization | Medium |
| Working with Us | fs.usda.gov/working-with-us | Careers, partnerships, contracts | Medium |

### 2. Query Classification System

Develop a classifier to route queries to the appropriate website section:

* **Recreation Queries**: "What trails are in Gifford Pinchot National Forest?" → Visit section
* **Management Queries**: "How does the Forest Service manage wildfires?" → Managing Land section
* **Organizational Queries**: "When was the Forest Service established?" → About Agency section
* **Career Queries**: "How can I apply for a Forest Service job?" → Working with Us section

### 3. Scraping Strategy

Implement a multi-tiered scraping approach:

| **Strategy** | **Description** | **Details** |
| --- | --- | --- |
| **Preemptive Caching** | Caching frequently accessed pages to reduce load and improve response time. | * Cache homepage and main section pages. * Update cache daily/weekly. * Store content in vector database for semantic retrieval. |
| **Dynamic Scraping** | Real-time scraping based on user query classification. | * Targeted scraping of specific content. * Follow site structure. * Implement rate limiting and courteous practices. |
| **Fallback Mechanisms** | Strategies when targeted content is not found. | * Broader search. * Leverage fs.usda.gov search. * Use secondary sources. |

### 4. Content Processing Pipeline

Process scraped content to make it suitable for LLM input:

| **Processing Step** | **Sub-Steps** | **Description** |
| --- | --- | --- |
| **HTML Cleaning** | Remove navigation, headers, footers | Eliminate irrelevant HTML elements. |
| Extract meaningful content sections | Focus on the primary text and data. |
| Preserve important formatting and structure | Retain elements that convey meaning (e.g., lists, tables). |
| **Content Chunking** | Split content into manageable sections | Divide large text into smaller, processable units. |
| Maintain context and relationships between chunks | Ensure logical flow and connections are preserved across chunks. |
| Prioritize chunks based on relevance to query | Identify the most important sections for a given user question. |
| **Metadata Enrichment** | Add source URLs for citation | Include links to the original web pages for verification. |
| Include timestamp of content retrieval | Record when the content was scraped. |
| Tag content with topic and subtopic information | Categorize content for better organization and retrieval. |

### 5. Prompt Engineering

Create effective prompts that combine user queries with scraped content:

| SYSTEM: You are Forest Chatbot, an assistant for the US Forest Service. Answer based on the content provided. Always cite your sources. CONTEXT: [Scraped and processed content from fs.usda.gov] USER: [User query] INSTRUCTIONS: 1. Respond using only information in the provided context 2. Format response in natural, conversational language 3. Include citations to source URLs 4. If the context doesn't contain enough information, acknowledge limitations |
| --- |

## Technical Implementation Plan

| **Phase** | **Goal** | **Weeks** | **Key Tasks** |
| --- | --- | --- | --- |
| Core Infrastructure | Basic system setup | 1-4 | Website structure analysis, scraping engine development (Python, BeautifulSoup, Scrapy, rate limiting, robots.txt, caching), basic query router development (classifier, routing logic, test cases) |
| Content Processing | Prepare scraped data | 3-6 | HTML content processor (parser, cleaning, extraction, chunking, prioritization), vector database integration (setup, embedding generation, retrieval), citation system development |
| LLM Integration | Connect to language model | 5-8 | Prompt engineering (design, testing, context management, optimization), LLM API integration (connection, request/response, error handling), response processing (formatting, citation, suggestions) |
| User Interface & Testing | Build and test user-facing app | 7-10 | Chat interface development (web-based, mobile-responsive, accessibility), integration testing (end-to-end, benchmarking, security), user testing (internal staff, feedback, iteration) |

## Advantages of This Approach

1. **Always Current Information**: Content comes directly from the website, ensuring accuracy
2. **Reduced Knowledge Base Development**: No need to create and maintain a separate database
3. **Broader Coverage**: Can access all public content without content selection bias
4. **Faster Implementation**: Less upfront content preparation work
5. **Automatic Updates**: New website content becomes available to the chatbot immediately

## Challenges and Mitigations

| **Challenge** | **Mitigation** |
| --- | --- |
| Website structure changes | Regular crawl jobs to detect and adapt to changes |
| Rate limiting concerns | Implement caching, respect robots.txt, staged scraping |
| Content extraction errors | Robust fallback mechanisms, multiple extraction approaches |
| Response latency | Preemptive caching of common topics, query optimization |
| Content gaps | Fallback to broader search, escalation paths for missing info |

## Next Steps

1. Conduct a detailed crawl of the Forest Service website to map structure
2. Meet with Forest Service IT to discuss scraping approach and get approval
3. Develop proof-of-concept for a single content area (e.g., Visit section)
4. Test query routing and content extraction accuracy
5. Refine approach based on initial findings

# 

# Appendix

## 🪄 Project Description (for your Replit README or Gem metadata)

### 🌲 ForestGPT Dynamic Web Scraping Chatbot

A dynamic, real-time chatbot assistant for the U.S. Forest Service, powered by live content scraping from fs.usda.gov.

Instead of maintaining a static knowledge base, ForestGPT dynamically retrieves, processes, and synthesizes public content from the Forest Service website in response to user queries. This ensures answers are always based on the most current, authoritative information.

#### Key Features:

* 🎯 **Query Router**: Classifies user questions and routes them to the appropriate Forest Service site sections.
* 🕸️ **Web Scraping Engine**: Dynamically scrapes and extracts relevant HTML content.
* 🛠️ **Content Processor**: Cleans, chunks, prioritizes, and metadata-enriches the scraped data for LLM consumption.
* 🧠 **LLM Integration**: Crafts context-rich prompts and interacts with a selected LLM (e.g., GPT-4, Claude).
* 📜 **Citations & Transparency**: Always cites source URLs and timestamps scraped content.

## 📜 System Prompt (to prime the development environment)

Here's a **development system prompt** to guide you (or any AI co-pilot you use) during coding in Replit:

### 🧠 ForestGPT Development System Prompt:

* You are developing **ForestGPT**, a dynamic web-scraping chatbot for the U.S. Forest Service.
* The chatbot must **ONLY** answer using content scraped from fs.usda.gov and cite the sources.
* Your role is to implement modular services:
  + A **Query Router** to classify and direct queries.
  + A **Scraping Engine** that politely and dynamically scrapes target URLs.
  + A **Content Processing Pipeline** to clean and prepare extracted text for LLM prompts.
  + An **LLM Interface** that constructs prompts and formats responses with citations.
* The chatbot must **acknowledge limitations** if insufficient context is available.
* Scraping must be **rate-limited**, **robots.txt-aware**, and **cache frequently-accessed pages**.
* Target quick iteration: Start with one website section first (e.g., "Visit" section).
* Prioritize code clarity, modularity, and graceful error handling.

## 🛠 Suggested First Steps on Replit

Once you’re in Replit, I recommend setting it up like this:

| ForestGPT/ ├── README.md ├── requirements.txt # (e.g., beautifulsoup4, requests, openai, pinecone) ├── src/ │ ├── router.py # Query classification and routing │ ├── scraper.py # Dynamic web scraping logic │ ├── processor.py # HTML cleaning, chunking, metadata │ ├── llm\_interface.py # LLM prompt creation and interaction │ └── app.py # Main orchestration └── tests/  ├── test\_router.py  ├── test\_scraper.py  └── test\_processor.py |
| --- |

You can easily grow into a real microservice architecture from here.

## ✨ Optional Enhancements for Later

* Add a **FastAPI** wrapper for hosting
* Build a simple **chat UI** inside Replit
* Expand to include **site monitoring** to detect website structure changes automatically
* Upgrade to **semantic search** (vector database) after basic scraping works

## 🚀 You’re now ready to launch ForestGPT prototype on Replit!

## 📋 Quick Copy Blocks (for convenience)

### Project description (short):

Dynamic real-time chatbot for the US Forest Service. Scrapes live public content from fs.usda.gov, processes it, and feeds it into an LLM for real-time Q&A with full source citation.

## 📦 Sample requirements.txt

This will install everything you need to start:

| beautifulsoup4 requests openai tiktoken python-dotenv urllib3 |
| --- |

**Explanation:**

| **Package** | **Why It's Needed** |
| --- | --- |
| beautifulsoup4 | Scrape and parse HTML pages |
| requests | Perform polite HTTP web scraping |
| openai | Connect to GPT-4, GPT-3.5, etc |
| tiktoken | Count tokens to manage LLM prompt length |
| python-dotenv | Load your OpenAI API key from .env file |
| urllib3 | Robust, polite web requests |

## 🚀 Basic Working app.py (First Prototype)

Here’s a simple src/app.py that connects all the basic building blocks:

| # src/app.py  **import** os **import** requests **from** bs4 **import** BeautifulSoup **import** openai **from** dotenv **import** load\_dotenv  # Load environment variables (like OPENAI\_API\_KEY) load\_dotenv()  openai.api\_key = os.getenv("OPENAI\_API\_KEY")  # === Scraper Function === **def** **scrape\_page**(url):  **try**:  response = requests.get(url, timeout=10)  response.raise\_for\_status()  soup = BeautifulSoup(response.text, "html.parser")  # Simple cleaning: grab visible text  page\_text = soup.get\_text(separator="\n", strip=**True**)  **return** page\_text  **except** Exception **as** e:  print(f"Error scraping {url}: {e}")  **return** ""  # === LLM Query Function === **def** **ask\_llm**(prompt):  **try**:  response = openai.ChatCompletion.create(  model="gpt-4",  messages=[  {"role": "system", "content": "Answer only using provided content. If unsure, say 'I don't have enough information.'"},  {"role": "user", "content": prompt}  ],  temperature=0.2,  max\_tokens=500  )  **return** response['choices'][0]['message']['content']  **except** Exception **as** e:  print(f"Error querying LLM: {e}")  **return** "Sorry, I couldn't process your request."  # === Main Chat Loop === **def** **main**():  print("🌲 Welcome to ForestGPT!")  url = input("Enter the Forest Service URL to scrape: ").strip()   content = scrape\_page(url)   **if** **not** content:  print("❌ Could not retrieve content. Exiting.")  **return**   print("✅ Content scraped successfully.")  print("Ask your question about the page:")   user\_question = input("> ")   prompt = f"""  You are a Forest Service expert assistant.   Base your answer ONLY on this scraped content:  -----  {content}  -----   Question: {user\_question}   Remember: If there is no answer, say you don't have enough information.  """   answer = ask\_llm(prompt)   print("\n💬 ForestGPT says:\n")  print(answer)  **if** \_\_name\_\_ == "\_\_main\_\_":  main() |
| --- |

## 📂 What Your Replit Project Should Look Like Now

| ForestGPT/ ├── .env # <-- Contains your OPENAI\_API\_KEY ├── requirements.txt ├── src/ │ └── app.py |
| --- |

(plus any future modules like router.py, scraper.py, etc.)

## 🛠 Setup Instructions on Replit

1. Create new Replit (Python project)
2. Open Shell / Console
3. Install requirements manually if needed:

| pip install -r requirements.txt |
| --- |

1. Add .env file with:

| OPENAI\_API\_KEY=your-real-openai-key-here |
| --- |

1. Run src/app.py inside Replit

✅ You now have a live chatbot that scrapes a Forest Service page + lets you ask questions about it!

## ✨ Bonus Tip (Optional for Later)

You could expand this prototype easily to:

* **Pre-scrape multiple pages** automatically
* **Chunk content** into token-friendly pieces
* **Cache** previous scrapes to avoid hitting the site too hard
* **Auto-detect best subpages** based on query keywords

## 🚀 You are officially 5 minutes away from a working dynamic ForestGPT demo now.

Let’s design a **serious but achievable roadmap** to grow your ForestGPT from quick prototype → full modular production-ready app.

## 🛣️ ForestGPT Next Milestone Roadmap

| **Stage** | **Goal** | **Key Features** | **Time** |
| --- | --- | --- | --- |
| **M1** | Prototype Working | Scrape 1 page, ask 1 question | 1 day |
| **M2** | Multi-Page Scraping + Caching | Handle multiple URLs, basic cache | 2–3 days |
| **M3** | Content Processor | Clean, chunk, prioritize text | 2–4 days |
| **M4** | Intelligent Query Router | Route user questions to best pages | 3–5 days |
| **M5** | Service Architecture | Refactor into clear services/modules | 2–3 days |
| **M6** | Simple Web Frontend | Add chat web UI (FastAPI + simple HTML) | 2–4 days |
| **M7** | Production Hardening | Rate limiting, error handling, monitoring | 2–5 days |
| **M8** | Public Demo | Deploy working app to Hugging Face Spaces, Replit Hosting, or Vercel | 1–2 days |

# 🛠 Detailed Breakdown

## 🎯 Milestone 1: **Prototype Working (Today)**

✅ Already building: scrape 1 page, ask a question, cite page.  
✅ CLI only (Terminal use).

## 🎯 Milestone 2: **Multi-Page Scraping + Caching**

* Input a topic → auto-discover relevant subpages (basic Google search or hardcoded links)
* Cache previously scraped pages (simple file-based or in-memory dict)
* Allow the chatbot to **build broader context** across multiple pages.

**New module:** cache.py

## 🎯 Milestone 3: **Content Processor**

* Clean raw scraped HTML (remove junk headers, footers)
* Chunk text into 1500–3000 token "documents"
* Metadata enrich each chunk (URL, scrape timestamp, etc.)

**New module:** processor.py

## 🎯 Milestone 4: **Intelligent Query Router**

* Classify user's question into broad topics:
  + Example: "campground reservations" → route to Visit/Recreation pages
* Retrieve only the most **relevant** cached content chunks
* Reduce prompt size and improve LLM efficiency.

**New module:** router.py

## 🎯 Milestone 5: **Modular Service Architecture**

Restructure code into clean service layers:

| ForestGPT/ ├── src/ │ ├── app.py │ ├── router.py │ ├── scraper.py │ ├── processor.py │ ├── cache.py │ ├── llm\_interface.py │ └── utils.py |
| --- |

✅ Easier testing  
✅ Easier swapping out services (like scraper upgrades)

## 🎯 Milestone 6: **Simple Web Frontend**

* Build a basic **FastAPI** or **Flask** app
* Static HTML+CSS chatbox
* Input box → ask questions → output answers with citations
* Run inside Replit or deploy to Hugging Face Spaces for free.

## 🎯 Milestone 7: **Production Hardening**

* Polite scraping (user agent, robots.txt check)
* Request rate limiting (avoid hammering Forest Service servers)
* Detailed error logging
* Token counting (warn when query is too big)
* API keys securely managed (.env files)

## 🎯 Milestone 8: **Public Demo**

* Deploy a working demo to Hugging Face Spaces, Replit Hosting, or Vercel
* Polished README.md
* Demo video or screenshots
* Share it with your network 🚀

## 🛠 Suggested Timeline if You Work Steadily:

| **Week** | **Milestones** |
| --- | --- |
| Week 1 | M1 + M2 |
| Week 2 | M3 + M4 |
| Week 3 | M5 + M6 |
| Week 4 | M7 + M8 |

**(Much faster if you want — this is a relaxed pace.)**

## ✨ Bonus Enhancements (Optional Later)

* Semantic search with vector database (e.g., FAISS or Pinecone)
* Fine-tune small LLM to Forest Service tone and policies
* Add a usage dashboard (e.g., scrape stats, API usage)
* Scale to other federal sites (BLM, NPS, USGS)

## 📋 Quick Visual Milestone Map

| Today → Prototype CLI Chatbot ✅ ↓ Multi-Page Scraping + Cache ↓ Content Cleaner + Chunker ↓ Query Router ↓ Modular Architecture ↓ Simple Web App ↓ Production-Grade Hardening ↓ Public Demo Launch 🚀 |
| --- |

Would you like me to also generate:

* 🧹 A starter **Checklist for Milestone 2** (multi-page scraping + caching)
* 🗂️ A **Trello board template** you can copy/paste into Replit, Trello, or Notion

## 🧹 Starter Project Checklist: Milestone 2 — *Multi-Page Scraping + Caching*

**Goal:**  
Scrape multiple related Forest Service pages, cache results, and allow ForestGPT to answer across broader context.

### ✅ Setup Phase

* **Create src/cache.py**
* Class to manage in-memory and/or file-based caching
* Methods: check\_cache(url), save\_cache(url, content)
* **Update scraper.py**
* Enhance scrape\_page(url) to check cache **before** making web request
* Save newly scraped pages automatically into cache
* **Hardcode an initial URL map** *(for quick testing)*
* Example dict:

| PAGES = {  "camping": "https://www.fs.usda.gov/visit/camping",  "permits": "https://www.fs.usda.gov/visit/permits",  "recreation": "https://www.fs.usda.gov/visit/recreation", } |
| --- |

### ✅ Coding Phase

* **Modify app.py main loop**
* Instead of scraping one URL manually:
  + Input a **topic** (e.g., "camping")
  + Lookup topic → URL from PAGES dict
  + Scrape/cached load that page
  + Feed content to LLM
* **Improve scrape function**
* Add **user-agent** header to your requests.get()
* Add **timeout** and **retry** handling

Example:

| headers = {'User-Agent': 'ForestGPTBot/1.0 (+contact@example.com)'} response = requests.get(url, headers=headers, timeout=10) |
| --- |

### ✅ Testing Phase

* **Test fresh scrape** (new URL not yet cached)
* **Test cache load** (previously cached page)
* **Verify LLM answers based on cached+scraped content**

### ✅ Bonus (if time allows)

* **Add simple TTL (time-to-live)** caching logic
* Invalidate caches after 24 hours automatically

## 🧠 Success Criteria for Milestone 2:

* Scraping and answering from **multiple Forest Service pages**
* No re-scraping already-cached pages unless necessary
* Faster, more polite scraping behavior

## 🗂️ Trello Board Template (You Can Copy-Paste This!)

Here's a Trello-style setup ready for you:

### 📋 Board Name: ForestGPT - Milestone 2

**Columns:**

| **To Do** | **In Progress** | **Done** |
| --- | --- | --- |
| Create cache.py |  |  |
| Update scraper.py with cache lookup |  |  |
| Hardcode topic-to-URL dictionary |  |  |
| Modify app.py to scrape by topic |  |  |
| Add User-Agent headers to scraper |  |  |
| Add timeout and retry to scraper |  |  |
| Test cache for fresh scrape |  |  |
| Test cache for reused scrape |  |  |
| Optional: Add cache expiration (TTL) |  |  |

## 🚀 How to Use

* In Replit → you can create a Markdown file like MILESTONE-2.md with this
* Or paste this structure directly into a Trello board or Notion Kanban
* Move cards/tasks across **To Do → In Progress → Done** as you complete!

## 🎯 Recap

✅ Starter Checklist built  
✅ Trello/Notion board ready to track task progress  
✅ Milestone 2 is now fully scoped and organized

Would you like me to also suggest **"good first stretch goals"** once you finish Milestone 2? (things that would make your prototype really shine without being overwhelming) 🌟  
Would you like that too?